REALITY AI

Person 2 — Backend & Infrastructure

Full Role Design · Architecture · Execution Roadmap

FastAPI · PostgreSQL/PostGIS · Geospatial Search — Backend Track

| 13 Weeks | 9+ API Endpoints | 5 Core DB Tables | 100% Synthetic Data (Current Phase) |
| --- | --- | --- | --- |

| Project Name | Reality AI |
| --- | --- |
| Department | AIDS (Artificial Intelligence & Data Science) — Final Year |
| Mentor | Prof. Vivek Chapaneria |
| Track Owner | Person 2 — Backend & Infrastructure |
| Timeline | 13 Weeks |
| Document Version | v1.0 — 2026 |

## Team

| Enrollment No. | Role |
| --- | --- |
| ET23BTAI043 | Team Leader |
| ET23BTAI005 | Team Member |
| ET23BTAI054 | Team Member |
| ET23BTAI026 | Team Member |

This document is the complete role blueprint for the Backend & Infrastructure track of Reality AI, an AI-powered real estate exploration and publishing platform. It covers backend design principles, every core component and endpoint, the phase-by-phase execution roadmap, the technology stack, risk management, folder structure, and success criteria for Person 2's work. Person 2 does not have a dedicated GPU — all fine-tuning work is run and owned by Person 1.

# 1. Role Philosophy & Design Principles

The backend is the single source of truth for the whole platform — every listing, every conversation, and every geospatial query passes through it. It is built to stay simple, testable, and correct rather than clever.

DESIGN TENET • Routes stay thin — all business logic lives in services/, so it can be tested without spinning up the API. • Every endpoint's request/response shape is fixed via a shared API contract before implementation begins, so frontend and AI work can proceed in parallel. • Geospatial correctness is non-negotiable — every location query runs through PostGIS, never approximate lat/lng math. • The database is the connective tissue between brokers, customers, and the AI layer — nothing bypasses it. • Synthetic listings use real-world coordinates within an actual city, not arbitrary lat/lng values, so downstream features like amenities lookups stay meaningful.

# 2. Core Components

Each backend responsibility maps to a dedicated file or module, keeping ownership and testing surface clear.

| Component | File / Module | Responsibility |
| --- | --- | --- |
| Auth & Sessions | app/core/security.py, app/services/auth_service.py | Password hashing, JWT issuance, current-user dependency |
| Listings CRUD | app/api/routes/listings.py | Create, fetch, and radius-search property listings |
| Geo Search | app/services/geo_service.py | Radius and polygon (boundary) queries via PostGIS |
| Boundary Search (new) | app/api/routes/boundary_search.py | Validates and serves polygon-based property search |
| Chat Orchestration | app/api/routes/chat.py | Thin route bridging customer messages to Person 1's AI/RAG modules |
| Broker Analytics | app/api/routes/analytics.py | Aggregates views and leads per listing |
| Synthetic Data | app/db/seed_synthetic_data.py | Generates demo listings (real-world coordinates), brokers, and customers via Faker |

# 3. Architecture & Connections

## 3.1 Layer Overview

| Layer | Name | Key Elements |
| --- | --- | --- |
| L1 | Data Layer | PostgreSQL + PostGIS + pgvector — listings, brokers, customers, conversations, leads |
| L2 | Service Layer | Business logic: listing_service, geo_service, auth_service |
| L3 | API Layer | FastAPI routes — thin HTTP handlers that call services |
| L4 | AI Bridge | Direct Python import of Person 1's ai/rag, ai/amenities, and ai/inference modules from the /chat route |
| L5 | Client Interface | REST/JSON consumed by the React frontend |

## 3.2 Endpoint / Interface Contract

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /auth/register | Broker or customer signup |
| POST | /auth/login | Login, returns a JWT |
| POST | /listings | Broker publishes a listing; triggers embedding + amenities caching |
| GET | /listings/{id} | Fetch one listing, including cached amenities |
| GET | /listings/search | Radius / bounding-box search |
| POST | /listings/search-boundary | New — polygon boundary search |
| POST | /chat | Customer chat message; orchestrates RAG + LLM |
| GET | /brokers/{id}/analytics | Views and leads per listing |

## 3.3 Connections

- The frontend calls every endpoint above over REST/JSON via its api/*.js modules.

- The /chat route imports Person 1's ai.rag.retriever and ai.inference.generate_response directly as Python modules — no network hop, since both run in the same process at this project's scale.

- The /listings/search-boundary query logic is reused by Person 1's ai/rag/boundary_filter.py so boundary-drawn search and chat-based search combine correctly.

- POST /listings triggers both Person 1's embedding pipeline and the new amenities_service, so a newly published listing becomes searchable and amenities-enriched immediately.

- seed_synthetic_data.py generates listings with real-world coordinates within an actual city, so Person 1's amenities lookups return meaningful results during the demo.

# 4. Execution Roadmap — Phase by Phase

The roadmap is divided into 7 phases across a 12-week timeline. Each phase has a clear deliverable and an explicit gate criterion before moving to the next.

| Phase | Name | Weeks | Key Deliverable |
| --- | --- | --- | --- |
| 0 | Foundation & Environment Setup | Week 1 | FastAPI skeleton + PostGIS database running |
| 1 | Core Data & Listings Layer | Weeks 2-4 | Listings CRUD, radius search, broker publish, auth, conversation storage |
| 2 | AI Integration | Weeks 5-6 | /chat wired first to a placeholder model, then to the real fine-tuned model |
| 3 | Analytics & Boundary Search | Weeks 7-8 | Broker analytics endpoint and polygon boundary-search endpoint |
| 4 | Amenities Data Layer | Week 9 | Schema and trigger support for cached nearby-amenities data |
| 5 | Performance, Testing & Hardening | Week 10 | Indexed, load-tested API |
| 6 | Documentation & Submission Support | Weeks 11-13 | Architecture write-up and a stable demo backend |

| PHASE 0 | Foundation & Environment Setup Week 1 |
| --- | --- |

### Objectives

- Stand up a working local development environment

- Agree the shared API contract with the rest of the team

### Detailed Tasks

- Set up app/main.py, app/core/config.py, app/core/database.py

- Initialize Alembic for schema migrations

- Write docker-compose.yml for a Postgres + PostGIS container and confirm it starts cleanly

- Draft and circulate the API contract: endpoint list and request/response shapes for /auth/*, /listings/*, /chat, /listings/search-boundary, /brokers/*/analytics

PHASE 0 GATE CRITERION • docker-compose up starts the database without errors • FastAPI's /docs page loads and lists the planned routes as stubs • API contract is signed off by Persons 1 and 3

| PHASE 1 | Core Data & Listings Layer Weeks 2-4 |
| --- | --- |

### Objectives

- Get real (synthetic) data flowing through the system

- Establish authentication for brokers and customers

### Detailed Tasks

- Create app/models/listing.py, broker.py, customer.py (SQLAlchemy, with location as a PostGIS Geometry(Point, 4326) column)

- Create matching Pydantic schemas in app/schemas/

- Build app/db/seed_synthetic_data.py generating 500-1000 synthetic listings and broker/customer profiles, using real-world coordinates within an actual city rather than arbitrary lat/lng values

- Implement POST /listings and GET /listings/{id} in routes/listings.py, backed by services/listing_service.py

- Implement services/geo_service.py with the radius-search query (ST_DWithin) and add GET /listings/search

- Create app/models/conversation.py; implement core/security.py (JWT) and services/auth_service.py

- Add POST /auth/register, POST /auth/login, and a get_current_user dependency in api/deps.py

PHASE 1 GATE CRITERION • All CRUD endpoints return correct data against the seeded synthetic dataset • Auth issues a valid JWT and protected routes reject requests without one • A basic pytest suite passes for listings and auth

| PHASE 2 | AI Integration Weeks 5-6 |
| --- | --- |

### Objectives

- Prove the backend-to-AI bridge works end to end

- Swap in the real model once Person 1 delivers it

### Detailed Tasks

- Implement POST /chat: save the incoming message, call Person 1's ai.rag.retriever.search() for relevant listings, call ai.inference.generate_response() using a placeholder/base model, return { reply, listings }

- Once Person 1 hands off the fine-tuned LoRA adapter (their Week 5), update the model path in ai/inference/load_model.py and swap the placeholder for the real model — no route logic changes needed

PHASE 2 GATE CRITERION • /chat returns a sensible (if not yet domain-tuned) reply during the placeholder stage • After the swap, /chat responses stay on-topic and reference real synthetic listings

| PHASE 3 | Analytics & Boundary Search Weeks 7-8 |
| --- | --- |

### Objectives

- Give brokers visibility into listing performance

- Ship the compulsory boundary-search feature

### Detailed Tasks

- Create app/models/lead.py to track a customer inquiry against a listing

- Implement GET /brokers/{id}/analytics, aggregating view/lead counts per listing

- Implement app/api/routes/boundary_search.py: POST /listings/search-boundary, accepting polygon: [[lat, lng], ...]

- Extend geo_service.py with the polygon query (ST_Contains via GeoAlchemy2)

- Add validation: reject polygons that aren't closed, have too few/too many vertices, or self-intersect

- Coordinate with Person 1 so boundary_filter.py can reuse this same query logic for combined boundary + chat search

NEW FEATURE — Rough-Boundary Search (Official Phase, Compulsory) • Customers can draw a free-form area on the map; the backend must return only listings whose point geometry falls inside it. • This endpoint is also called internally by Person 1's AI layer to narrow candidates before semantic ranking.

PHASE 3 GATE CRITERION • ST_Contains query returns the correct listings for a set of hand-drawn test polygons • Malformed polygons (self-intersecting, too few points) are rejected with a clear error, not a server crash

| PHASE 4 | Amenities Data Layer Week 9 |
| --- | --- |

### Objectives

- Give Person 1's amenities_service a place to write to, and Person 3's listing detail view a field to read from

### Detailed Tasks

- Add an amenities JSON column to the listing model, plus an Alembic migration

- Update POST /listings so that, after a listing is created, it triggers Person 1's amenities_service.fetch_and_cache(listing_id) — the same pattern already used for the embedding pipeline

- Update the GET /listings/{id} response schema to include the cached amenities field

- Confirm seed_synthetic_data.py's real-world coordinates (from Weeks 2-4) are close enough to real points of interest for the Places API to return meaningful results

NEW FEATURE — Nearby-Amenities Enrichment (Official Phase, Compulsory) • Amenities are cached once, at listing-creation time — the backend never calls the Places API live during a search or chat request. • If a listing's location is edited later, re-trigger the caching step so the data doesn't go stale.

PHASE 4 GATE CRITERION • Every newly created listing has cached amenities data within a reasonable time of publish • GET /listings/{id} returns the amenities field correctly

| PHASE 5 | Performance, Testing & Hardening Week 10 |
| --- | --- |

### Objectives

- Confirm the API holds up under realistic query volume before integration testing with the frontend

### Detailed Tasks

- Add a GiST spatial index migration on the location column

- Confirm the boundary and radius queries use the index (EXPLAIN ANALYZE)

- Load-test /listings/search and /listings/search-boundary against the full synthetic dataset

- Fix any latency issues found before full end-to-end testing

PHASE 5 GATE CRITERION • Search latency stays under the target threshold at synthetic-dataset scale • EXPLAIN ANALYZE confirms the spatial index is being used

| PHASE 6 | Documentation & Submission Support Weeks 11-13 |
| --- | --- |

### Objectives

- Leave a clear record of backend design decisions

- Support the team through final testing and demo prep

### Detailed Tasks

- Write the backend/data architecture section of the final report: schema diagram, endpoint list, boundary-search and amenities-caching design decisions

- Fix backend bugs surfaced during full end-to-end testing with the frontend and AI teams

- Final checks on seeded demo data and endpoint stability ahead of submission

PHASE 6 GATE CRITERION • Report section complete • Zero open P1 (submission-blocking) backend bugs • Backend is stable through a full demo run-through

# 5. Technology Stack

| Category | Technology | Purpose | Install Command |
| --- | --- | --- | --- |
| Language | Python 3.11+ | Core backend language | — |
| Web Framework | FastAPI | REST API layer | pip install fastapi uvicorn |
| ORM | SQLAlchemy + GeoAlchemy2 | DB models incl. geometry columns | pip install sqlalchemy geoalchemy2 |
| Database | PostgreSQL + PostGIS | Structured + geospatial storage | Docker: postgis/postgis:16-3.4 |
| Vector Store | pgvector | Embedding storage for RAG (shared with AI track) | CREATE EXTENSION vector; |
| Migrations | Alembic | Schema version control | pip install alembic |
| Auth | python-jose + passlib | JWT + password hashing | pip install python-jose passlib |
| Synthetic Data | Faker | Demo listings (real-world coordinates), brokers, customers | pip install faker |
| Containerization | Docker + Docker Compose | Database service isolation | — |

# 6. File / Folder Structure

backend/

├── app/

│   ├── main.py

│   ├── core/

│   │   ├── config.py

│   │   ├── database.py

│   │   └── security.py

│   ├── models/

│   │   ├── listing.py       # includes amenities column, NEW

│   │   ├── broker.py

│   │   ├── customer.py

│   │   ├── conversation.py

│   │   └── lead.py

│   ├── schemas/     # request/response shapes

│   ├── api/

│   │   ├── deps.py

│   │   └── routes/

│   │       ├── listings.py

│   │       ├── boundary_search.py

│   │       ├── brokers.py

│   │       ├── chat.py

│   │       └── analytics.py

│   ├── services/

│   │   ├── listing_service.py

│   │   ├── geo_service.py

│   │   └── auth_service.py

│   └── db/

│       ├── seed_synthetic_data.py

│       └── migrations/

├── requirements.txt

├── .env.example

└── docker-compose.yml

# 7. Known Risks & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Geometry/SRID mismatches between frontend polygon and DB | Medium | High | Standardize on WGS84 (SRID 4326) everywhere; validate on ingestion |
| Self-intersecting or malformed drawn polygons | Medium | Medium | Server-side validation before any PostGIS query runs |
| Database downtime during development | Low | Medium | Docker volume persistence and regular local backups |
| Auth token leakage / weak secrets | Low | High | .env-only secrets, never committed; short JWT expiry |
| Query performance degrading at scale | Medium | Medium | GiST spatial index plus load testing in the performance phase |
| Synthetic data too repetitive for a convincing demo | Medium | Low | Varied Faker templates and a manual review pass before submission |
| Amenities cache going stale after a listing's location is edited | Low | Medium | Re-trigger amenities_service on any location update, not just creation |

# 8. Success Metrics & Go / No-Go Criteria

| Metric | Target | Warning Zone |
| --- | --- | --- |
| API endpoint test coverage | ≥ 80% of endpoints | 60-79% |
| Search latency (radius / boundary) | < 300ms on synthetic dataset | 300-800ms |
| Boundary search accuracy | 100% correct on test polygons | Any incorrect match |
| Auth security checklist | All items passed | 1-2 items pending |
| Endpoint uptime during demo | 100% | Any downtime |
| Listings with cached amenities data | 100% | Any listing missing data |

# 9. Production-Phase Addendum — Visual House Exploration

OPTIONAL NOW · MANDATORY AT PRODUCTION • Extend the listing schema with structured layout fields, branching by property_type: Flat → carpet area, per-room dimensions, floor number; House with land → plot area, built-up area, land dimensions, number of floors. • Add a storage layer for generated room images — one set per room, per furnishing state (naked/unfurnished vs. furnished). • Build a new endpoint to trigger the image-generation pipeline for a listing and retrieve the resulting images once ready.

# Appendix — Glossary

| Term | Definition |
| --- | --- |
| PostGIS | PostgreSQL extension adding geospatial data types and query functions |
| GeoJSON | Standard JSON format for representing geographic shapes, e.g. a drawn polygon |
| JWT | JSON Web Token — a signed token used to authenticate API requests |
| ORM | Object-Relational Mapper — maps database rows to Python objects (SQLAlchemy) |
| CRUD | Create, Read, Update, Delete — the basic data operations an API exposes |
| ST_Contains | PostGIS function testing whether one geometry fully contains another |
| GiST index | A spatial index type that makes geometry queries fast at scale |
| RAG | Retrieval-Augmented Generation — grounding an LLM's answer in retrieved data |
| pgvector | PostgreSQL extension for storing and searching vector embeddings |
| SRID | Spatial Reference ID — identifies the coordinate system a geometry uses (4326 = WGS84 lat/lng) |

Document Status: Ready for Implementation • This document is the complete role blueprint for Person 2 — Backend & Infrastructure on Reality AI. • Execution quality in the early foundation phases determines most of the final system's stability — invest disproportionate effort there. • Estimated timeline: 13 Weeks, part-time alongside full-time work commitments.