REALITY AI

Person 1 — AI / ML Engineer

Full Role Design · Architecture · Execution Roadmap

RAG · LoRA Fine-tuning · Amenities Enrichment — AI/ML Track

| 13 Weeks | 4GB Local VRAM (RTX 3050 — owned by Person 1) | 16GB Kaggle Free-Tier VRAM | 500-1000 Fine-tune Examples |
| --- | --- | --- | --- |

| Project Name | Reality AI |
| --- | --- |
| Department | AIDS (Artificial Intelligence & Data Science) — Final Year |
| Mentor | Prof. Vivek Chapaneria |
| Track Owner | Person 1 — AI / ML Engineer |
| Timeline | 13 Weeks |
| Document Version | v1.0 — 2026 |

## Team

| Enrollment No. | Role |
| --- | --- |
| ET23BTAI043 | Team Leader |
| ET23BTAI005 | Team Member |
| ET23BTAI054 | Team Member |
| ET23BTAI026 | Team Member |

This document is the complete role blueprint for the AI/ML track of Reality AI. It covers the retrieval-augmented, fine-tuned chat assistant that powers the platform's conversational property search, plus the new amenities-enrichment pipeline — design principles, pipeline components, the phase-by-phase execution roadmap, tech stack, risk management, and success criteria for Person 1's work.

# 1. Role Philosophy & Design Principles

The assistant's job is to feel like a property specialist, not a general-purpose chatbot — achieved through retrieval grounding and a lightweight fine-tune, not by training a model from scratch. Person 1 owns the RTX 3050 used for local debugging, so all fine-tuning work — debug and full runs alike — is run and coordinated by this track directly.

DESIGN TENET • The system never trains a language model from scratch — fine-tuning plus RAG over real listing data gets domain-specific behavior at a fraction of the cost. • Retrieval always runs before generation — the model answers from actual synthetic listings, not from memory, to avoid inventing properties. • The local GPU (owned by Person 1) is for debugging only; the real fine-tuning run always happens on free cloud compute (Kaggle) to avoid VRAM bottlenecks. • Geospatial and semantic filtering are combined, never treated as competing — a drawn boundary narrows candidates before similarity ranking runs. • Amenities data enriches what the assistant can say about a listing, but is always cached ahead of time — never fetched live during a chat request.

# 2. Core Components

Each stage of the AI pipeline is its own small, testable module.

| Component | File / Module | Responsibility |
| --- | --- | --- |
| Embedding Pipeline | ai/embeddings/embed_listings.py | Batch job: listings → text representation → vector embeddings in pgvector |
| RAG Retriever | ai/rag/retriever.py | Query → embed → similarity search → top-k listings |
| Boundary Filter (new) | ai/rag/boundary_filter.py | Narrows candidates to a customer-drawn polygon before retrieval |
| Prompt Templates | ai/rag/prompt_templates.py | Enforces the property-only assistant persona and context format |
| Amenities Service (new) | ai/amenities/amenities_service.py | Looks up and caches nearby-amenities data per listing via the Google Places API |
| Fine-tuning | ai/finetune/ | LoRA adapter training — local debug run, then full run on Kaggle |
| Inference | ai/inference/ | Loads the base model + adapter; serves generate_response() |

# 3. Architecture & Connections

## 3.1 Layer Overview

| Layer | Name | Key Elements |
| --- | --- | --- |
| L1 | Data Prep | Synthetic listings → text representation → embeddings |
| L2 | Enrichment | Amenities Service caches nearby-amenities data per listing at write-time |
| L3 | Retrieval | pgvector similarity search, with an optional boundary pre-filter |
| L4 | Fine-tuning | LoRA adapter trained on the property-conversation dataset |
| L5 | Inference | Base model + adapter generate grounded chat replies, including cached amenities context |
| L6 | Backend Bridge | Direct Python import into Person 2's backend /chat route |

## 3.2 Function Interface Contract

| Module | Function Signature | Purpose |
| --- | --- | --- |
| embeddings | embed_listings.run() | Batch-embeds all un-embedded listings |
| rag | retriever.search(query, candidate_ids=None, top_k=5) | Returns the top-k relevant listings for a query |
| rag | boundary_filter.get_candidates(polygon) | Returns listing IDs whose location falls inside a drawn polygon |
| amenities | amenities_service.fetch_and_cache(listing_id) | Fetches nearby amenities from Google Places and writes them to the listing's cache |
| inference | generate_response(query, listings, history) | Produces the final chat reply text, including amenities context where relevant |

## 3.3 Connections

- Person 2's /chat route imports rag.retriever, rag.boundary_filter, and inference.generate_response directly — same process, no network call needed at this project's scale.

- embed_listings.py and amenities_service.py share the backend's database connection (app.core.database) rather than duplicating connection logic, since both live in the same repository.

- boundary_filter.py calls the same PostGIS query logic Person 2 built for /listings/search-boundary, so a drawn boundary and a chat query combine correctly instead of competing.

- amenities_service.py is triggered at listing-creation time by Person 2's POST /listings route, the same trigger point used for embedding — it is never called live during a chat request.

- The fine-tuned adapter produced on Kaggle is handed off, together with the inference interface, to Person 2 so the backend's /chat route can wire it in — no live connection to Kaggle is needed after training completes.

# 4. Execution Roadmap — Phase by Phase

The roadmap is divided into 7 phases across a 12-week timeline. Each phase has a clear deliverable and an explicit gate criterion before moving to the next.

| Phase | Name | Weeks | Key Deliverable |
| --- | --- | --- | --- |
| 0 | Model & Pipeline Setup | Week 1 | Base model selected, embedding schema agreed with the backend |
| 1 | Embedding & Retrieval Core | Weeks 2-3 | Working embedding pipeline and RAG retriever |
| 2 | Fine-tuning | Weeks 4-5 | Trained LoRA adapter |
| 3 | Inference Integration & Boundary-Aware Retrieval | Weeks 6-8 | Fine-tuned model wired into the backend; boundary pre-filter added |
| 4 | Amenities Enrichment | Week 9 | Cached nearby-amenities data feeding into chat responses |
| 5 | Evaluation & Tuning | Week 10 | Tuned prompts and top-k; evaluated retrieval accuracy and latency |
| 6 | Documentation & Submission Support | Weeks 11-13 | AI/RAG architecture write-up |

| PHASE 0 | Model & Pipeline Setup Week 1 |
| --- | --- |

### Objectives

- Choose the model that fine-tuning will build on

- Confirm the embedding storage contract with Person 2

### Detailed Tasks

- Research and finalize the base LLM: Llama 3 8B vs. Mistral 7B (VRAM/quality trade-off, license terms, tooling support)

- Set up the ai/ folder skeleton and requirements.txt

- Coordinate with Person 2 on the embedding (pgvector) column added to listing.py — confirm the vector dimension matches the chosen embedding model

- Draft ai/embeddings/embedding_model.py as a thin wrapper around a sentence-transformers model (e.g. all-MiniLM-L6-v2)

PHASE 0 GATE CRITERION • Base model and embedding model are both chosen and documented • Vector dimension agreed with Person 2's schema

| PHASE 1 | Embedding & Retrieval Core Weeks 2-3 |
| --- | --- |

### Objectives

- Get semantic search working against real (synthetic) listings

### Detailed Tasks

- Build ai/embeddings/embed_listings.py: reads listings without an embedding, builds a text representation, embeds it, writes it back to the embedding column

- Build ai/finetune/prepare_dataset.py and generate a small (~100 example) synthetic property-conversation dataset for early debug runs

- Build ai/rag/retriever.py: query → embed → pgvector similarity search (ORDER BY embedding <-> :query_vector) → top-k listings

- Test retrieval quality against Person 2's synthetic listings — confirm semantically similar queries surface relevant properties

PHASE 1 GATE CRITERION • Retrieval returns relevant listings for a set of test queries (manual spot-check ≥ 80% relevant)

| PHASE 2 | Fine-tuning Weeks 4-5 |
| --- | --- |

### Objectives

- Prove the fine-tuning pipeline works on the local GPU, then run it for real on free cloud GPU

### Detailed Tasks

- Build ai/finetune/train_lora_debug.py: Phi-3-mini loaded in 4-bit via bitsandbytes, small batch size plus gradient accumulation to fit the RTX 3050's 4GB VRAM

- Write ai/finetune/configs/lora_config.yaml (rank, alpha, target attention modules)

- Expand prepare_dataset.py to build the full training set (500-1000 examples)

- Move to a Kaggle Notebook (train_lora_kaggle.ipynb): install dependencies, load the full dataset, load the base model in 4-bit, apply the LoRA config, train via SFTTrainer

- Download the resulting adapter weights (or push to a private Hugging Face Hub repo)

PHASE 2 GATE CRITERION • Local debug run on Person 1's own RTX 3050 completes end-to-end and saves an adapter, proving the pipeline works • Full Kaggle run completes without exceeding free-tier session limits and produces a usable adapter

| PHASE 3 | Inference Integration & Boundary-Aware Retrieval Weeks 6-8 |
| --- | --- |

### Objectives

- Make the real model live in the chat flow

- Ship the compulsory boundary-search integration

### Detailed Tasks

- Build ai/inference/load_model.py (loads base model + LoRA adapter) and ai/inference/generate_response.py

- Hand the adapter weights and load path to Person 2 so they can wire it into /chat in place of the placeholder model

- Evaluate end-to-end chat responses against test queries; tune prompt_templates.py and the retrieval top_k value

- Address hallucination or off-domain response issues by tightening the system prompt

- Build ai/rag/boundary_filter.py: when a message includes a drawn polygon, call Person 2's boundary-search query to get candidate listing IDs, then update retriever.search() to accept and restrict to those IDs

NEW FEATURE — Boundary-Aware Retrieval (Official Phase, Compulsory) • A customer combining a drawn boundary with a chat query (e.g. "something cheap in this area I circled") must get results that satisfy both filters together. • The geospatial filter always narrows the candidate pool before semantic ranking runs — never the reverse.

PHASE 3 GATE CRITERION • Chat responses stay on-topic and reference real listings in ≥ 90% of test prompts • Combined boundary + chat queries return results that are both inside the boundary and semantically relevant

| PHASE 4 | Amenities Enrichment Week 9 |
| --- | --- |

### Objectives

- Let the assistant reference real nearby amenities, without ever calling an external API live during a chat request

### Detailed Tasks

- Build ai/amenities/amenities_service.py: given a listing's lat/lng, call the Google Places Nearby Search API for relevant categories (schools, hospitals, restaurants, transit, parks)

- Format and cache the results (written via Person 2's new amenities column on the listing) at listing-creation time — the same trigger point used for embedding, never fetched live during search or chat

- Update prompt_templates.py and generate_response.py so cached amenities data is included in the RAG context when relevant to the customer's question

- Coordinate with Person 2 to confirm the trigger point (after POST /listings) and with Person 3 on what shape the cached data should take for their listing detail view

NEW FEATURE — Nearby-Amenities Enrichment (Official Phase, Compulsory) • Cached at write-time, not live per search — this keeps chat latency unaffected by an external API call. • Depends on Person 2's synthetic listings using real-world coordinates within an actual city, so the Places API returns meaningful results.

PHASE 4 GATE CRITERION • Every synthetic listing has cached amenities data after creation • A chat query about nearby amenities (e.g. "is this close to a school?") returns an accurate, grounded answer

| PHASE 5 | Evaluation & Tuning Week 10 |
| --- | --- |

### Objectives

- Confirm response quality and speed are demo-ready

### Detailed Tasks

- Evaluate retrieval accuracy vs. latency specifically for combined boundary + semantic queries

- Consider an ivfflat or hnsw index on the embedding column if similarity search latency becomes noticeable at the synthetic dataset's scale

- Final model quality pass based on feedback from full end-to-end testing with the frontend

PHASE 5 GATE CRITERION • Response quality benchmark met on the test prompt set • Latency stays under the target threshold per chat turn

| PHASE 6 | Documentation & Submission Support Weeks 11-13 |
| --- | --- |

### Objectives

- Leave a clear record of the AI design decisions

- Support final demo prep

### Detailed Tasks

- Write the AI/RAG/fine-tuning/amenities architecture section of the final report: model choice rationale, RAG design, LoRA setup, amenities enrichment design, evaluation approach

- Support final demo prep — make sure chat responses look good against the final seeded demo dataset

PHASE 6 GATE CRITERION • Report section complete • Chat assistant performs well and stays on-topic through a full demo run-through

# 5. Technology Stack

| Category | Technology | Purpose | Install Command |
| --- | --- | --- | --- |
| Language | Python 3.11+ | Core AI/ML language | — |
| Deep Learning | PyTorch 2.1+ | Model loading, training, inference | pip install torch |
| Fine-tuning | PEFT + bitsandbytes | LoRA/QLoRA fine-tuning, 4-bit quantization | pip install peft bitsandbytes |
| Training Loop | trl (SFTTrainer) | Supervised fine-tuning loop | pip install trl |
| NLP Embeddings | sentence-transformers | Listing text → vector embeddings | pip install sentence-transformers |
| Vector Store | pgvector | Stores and searches listing embeddings (shared with backend) | CREATE EXTENSION vector; |
| Base Models | Llama 3 8B / Mistral 7B | Fine-tuned to produce the domain-specific assistant | Hugging Face Hub |
| Debug Model | Phi-3-mini (3.8B) | Local pipeline debugging on Person 1's RTX 3050 | Hugging Face Hub |
| Cloud Compute | Kaggle Notebooks | Free weekly GPU hours (T4/P100, 16GB) for the full fine-tune | kaggle.com |
| External API | Google Places API (Nearby Search) | Fetches nearby amenities for write-time caching | Enable via Google Cloud Console |

# 6. File / Folder Structure

ai/

├── embeddings/

│   ├── embedding_model.py

│   └── embed_listings.py

├── rag/

│   ├── retriever.py

│   ├── boundary_filter.py   # NEW

│   └── prompt_templates.py

├── amenities/               # NEW

│   └── amenities_service.py

├── finetune/

│   ├── prepare_dataset.py

│   ├── train_lora_debug.py

│   │   # local debug, RTX 3050

│   ├── train_lora_kaggle.ipynb

│   │   # full run, Kaggle GPU

│   └── configs/

│       └── lora_config.yaml

├── inference/

│   ├── load_model.py

│   └── generate_response.py

└── requirements.txt

# 7. Known Risks & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| 4GB local VRAM cannot fit the full 7-8B fine-tune | High | Medium | Debug locally on a small model (Phi-3-mini) on Person 1's own RTX 3050; run the real fine-tune on Kaggle's free 16GB GPU |
| Kaggle free-tier session/availability limits | Medium | Medium | Budget training runs within the 30 free hours/week; keep a RunPod fallback in mind |
| Model hallucination / off-domain responses | Medium | Medium | RAG grounding plus a tightly-scoped system prompt; iterate based on test prompts |
| Synthetic conversation dataset too repetitive | Medium | Low | Vary templates and phrasing when generating the fine-tuning dataset |
| Embedding dimension mismatch with backend schema | Low | High | Lock the embedding model choice and dimension with Person 2 in Week 1 |
| Google Places API quota/cost during bulk caching | Medium | Medium | Cache once at listing-creation time only, never live; monitor free-tier quota usage |

# 8. Success Metrics & Go / No-Go Criteria

| Metric | Target | Warning Zone |
| --- | --- | --- |
| Retrieval relevance (spot-check) | ≥ 80% relevant results | 60-79% |
| Response persona adherence | ≥ 90% stay on-topic | 75-89% |
| Fine-tuning completion | Adapter trained without OOM errors | Required reduced batch size/model |
| GPU hours used vs. free-tier budget | Within Kaggle's 30 hrs/week | Approaching the weekly limit |
| Latency per chat turn | < 3 seconds | 3-6 seconds |
| Amenities cache coverage | 100% of listings have cached data | Any listing missing cached data |

# 9. Production-Phase Addendum — Visual House Exploration

OPTIONAL NOW · MANDATORY AT PRODUCTION • Propose and evaluate the image-generation mechanism: a layout-conditioned diffusion model (e.g. Stable Diffusion / SDXL), prompted with room type, dimensions, and style, generating separate renders for naked/unfurnished and furnished states — optionally guided by ControlNet using a floorplan sketch as structural conditioning. • Flag early that this needs materially more GPU compute than the chat-model fine-tuning — plan for dedicated GPU access (cloud rental or a hosted image-generation API) rather than assuming the free Kaggle tier will be sufficient.

# Appendix — Glossary

| Term | Definition |
| --- | --- |
| LoRA | Low-Rank Adaptation — a lightweight fine-tuning method that trains a small set of new weights instead of the whole model |
| QLoRA | LoRA combined with 4-bit quantization, reducing the VRAM needed to fine-tune |
| PEFT | Parameter-Efficient Fine-Tuning — the Hugging Face library implementing LoRA/QLoRA |
| RAG | Retrieval-Augmented Generation — grounding an LLM's answer in retrieved data rather than its memory |
| Embedding | A numeric vector representation of text used for similarity search |
| Cosine similarity | A measure of how close two embedding vectors are in direction |
| Quantization | Reducing a model's numeric precision (e.g. to 4-bit) to save memory |
| Top-k | The number of top-ranked retrieval results passed into the model as context |
| Prompt template | The fixed structure used to assemble a query, context, and instructions into a model prompt |
| Google Places API | A Google Cloud API returning nearby points of interest for a given coordinate |
| ControlNet | A conditioning mechanism for diffusion models, used in the production-phase addendum to guide image generation from a floorplan |

Document Status: Ready for Implementation • This document is the complete role blueprint for Person 1 — AI / ML Engineer on Reality AI. • Execution quality in the early foundation phases determines most of the final system's stability — invest disproportionate effort there. • Estimated timeline: 13 Weeks, part-time alongside full-time work commitments.